CS22120 Project: Group Project 06

Meeting: Weekly Project Meeting

Persons present: All project members and project manager

Place and date of meeting: LL-C57A, Thursday 27th February 2020, 5:10pm

Circulation list: All project members and project manager

Author: Joshua Rogers

Date of minutes: 2nd March 2020

Version: 1.1

Matters arising

=============

1. Josh will continue bug fixing for the JSON implementation using Jackson.

ACTION: jor69 by Thursday meeting.

1. Jacob and Jaime have continued testing different data structures to determine which is best to use in the software. They have also made good progress on the Design Specification. They will continue with this.

ACTION: jab167 and jas117 by Thursday meeting.

1. Wojciech has continued work on the JavaFX, but is now assisting Jaime and Jacob with the architecture as this is necessary for him to progress. Josh will begin working on JavaFX with Wojciech.

ACTION: wos2 and jor69 by Thursday meeting.

New business

============

1. A review of the Test Specification document was carried out prior to its submission before next week’s meeting on Thursday. The review found the following:
2. The introduction does not reference the list of documents referred to by the Test Specification. This is specified as necessary in SE.QA.06, section 5.
3. Test references were missing from the table of tests. The column was present, however no references were given. This was discussed with Valentin and it was found to be a known issue that would be fixed after the list of tests were reordered.
4. There were no tests specified to cover performance requirements PR1 and PR2.
5. There were minor issues concerning the general format of the document:
6. ‘Author’ on the cover page was given as ‘Group 6’. This was corrected to the relevant usernames.
7. ‘Version’ was given as ‘0.9’. This was corrected to ‘1.0’.
8. An incorrect configuration reference was given. This was corrected to ‘TestSpecGroup6’, as stated in the config\_refs file.
9. Different dates were given on the cover page and in the change control history. This was corrected to ensure they matched.

AOB

====

1. The group agreed to a meeting without the Project Manager on Tuesday (03/03/2020), at 4pm in Rosser lounge.

Minutes taken by jor69, 27/02/2020.