CS22120 Project: Group Project 06

Meeting: Weekly Project Meeting

Persons present: All project members except Josh Rogers (who is ill)

Place and date of meeting: LL-C57A, Thursday 5th March 2020, 5:10pm

Circulation list: All project members, plus project manager

Author: Andreas R. Strand

Date of minutes: 6th March 2020

Version: 1.1

Matters arising:

===========

1. William will look at ui feedback given by Chris and make changes accordingly.

ACTION: wip14 by Thursday meeting

1. Jacob, Jaime and Wojciech will continue work on the code and find a solution to inconsistencies mentioned by other groups in json file

ACTION: jab167, jas117 and wos2 by Thursday meeting

1. Andreas and Sirius will continue work on Junit tests

ACTION: ars21 and siy2 by Thursday Meeting

New business

============

1. Bernie mentioned the group leader must make sure all members has enough work to do and that everyone is doing their part

ACTION: wip14 by Thursday meeting

AOB

====

1. The group agreed to a meeting without the Project manager on Tuesday (10/03/2020) at 4pm in Rosser Lounge