CS22120 Project: Group Project 06

Meeting: Weekly Project Meeting

Persons present: All project members except William Priamo

Place and date of meeting: LL-C57A, Thursday 12th March 2020, 5:10pm

Circulation list: All project members, plus project manager

Author: Joshua Rogers

Date of minutes: 13th March 2020

Version: 1.0

Matters arising:

===========

1. Chris has given feedback on the submissions of both the UI Specification and the Test Specification. Will will continue to work on the UI Specification. The group went through the feedback for the Test Specification and compared this to the document. Valentin will act on Chris’ feedback for the Test Specification.

ACTION: wip14, vad7 by Thursday meeting

New business

============

1. It was discovered that identical words with different properties (such as word type, welsh translation, etc.) are allowed (e.g. Bernie’s example of Bat (the animal) and bat (like a cricket bat). This will require slight modification of the Architecture, which Jaime will work on.

ACTION: jas117 by Thursday meeting

1. The group went through the currently uploaded version of the Design Specification. The classes required for JavaFX must be added to the UML class diagram, along with any other classes needed for spike work (JSON, Practice test, etc.). Jacob was working on this document, but others can also help as it is a lot of work. This document needs to be ready for formal review by next week’s meeting.

ACTION: jab167 by Thursday meeting

AOB

====

1. It was agreed that the Flash Cards mentioned in FR will have no randomisation of the words themselves, but will randomise the language they are in.
2. A formal review of the Design Specification was agreed to take place in next week’s meeting.

Minutes taken by jor69, 13/03/2020.